Class Exercise – 13.2

Name: Owen Sullivan

Assignment ID: 98321

Submission: Save this Word document with your answers as a PDF file and upload the PDF file to Canvas.

T-Shirt Sizing

Use T-Shirt Sizing method to estimate how long the EVCSS Project will take to implement with a team of 9 IT/Software Engineering staff.

- What “size” is the EVCSS Project?  Is it even on the chart??

The EVCSS project is X-Large (6 FTE Months) or XX-Large (12 FTE Months).

Function Point Sizing

- Consider the activity diagram shown below. The design elements implied by this diagram are embedded in the diagram using the following legend:

EI = External Input: User screen, form, or dialog to add, change, or delete data.

EO = External Output: Screen, report, or graph generated for use by a user or other program (typically more complex in terms of formatting or summarization than an EQ).

EQ = External Query: Retrieving data from the DB with minimal formatting.

ILF = Internal Logical File: A single table in a relational DB or a flat file.

EIF = External Interface File: Groupings of data from/to an outside application.

  - Count the design elements of each type:
EI: 2
EO: 5
EQ: 2
ILF: 2
EIF: 3

  - Use the associated Excel file to estimate the number of unadjusted function points: 
[Rate every element as “medium complexity” to keep the process simple by filling in the grey values in the function points table.]

82 function points

  - Use the associated Excel document to convert unadjusted function points to staff months: 
[Use a 6 member team]

General — 11.885094 staff months

Enhancement — 11.55878003 staff months

New Development — 13.38753624 staff months

  - What happens to staff months and duration if we double the size of the staff:

The estimates nearly double.